## Slide 1: Software Development Life Cycle (SDLC)

## Slide 2: STUDENT LEARNING OUTCOMES
List the seven steps in the systems development life cycle (DSLC) and associated activities for each step.
Describe the four systems development methodologies.
Define the role of outsourcing.
List and describe the three different forms of outsourcing.
Describe business process outsourcing (BPO).
Describe prototyping and profile an example of a prototype.
Describe the advantages of prototyping.

## Slide 3: Mercedes-Benz Online Built-to-Order Trucks
Mercedes-Benz allows customers to custom configure trucks online
Online program is called Truck Online Configurator
5 months to create application
Including development, testing and installation
Phases would overlap
This approach is called rapid application development (RAD)

## Slide 4: Mercedes-Benz Online Built-to-Order Trucks
Class discussion…
  Have you custom-ordered an auto? What was the process? Was it IT-enabled?
  Why is custom ordering a competitive advantage?
  What are some potential dangers of overlapping activities in any type of process?

## Slide 5: INTRODUCTION
Information systems are the support structure for meeting the company’s strategies and goals
New systems are created because employees request it
New systems are created to obtain a competitive advantage

## Slide 6: INTRODUCTION
Billions of dollars spent yearly on acquisition, design, development, implementation, and maintenance of IT systems
Companies depend on information more than ever

## Slide 7: SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)
Systems development life cycle (SDLC) - a structured step-by-step approach for developing information systems
Typical activities include:
    Determining budgets
    Gathering business requirements
    Designing models
    Writing user documentation

## Slide 8: SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)
SDLC PHASE | ACTIVITIES
Planning | Define the system to be developed Set the project scope Develop the project plan
Analysis | Gather business requirements
Design | Design the technical architecture Design system models
Development | Build technical architecture Build databases and programs
Testing | Write test conditions Perform testing
Implementation | Write user documentation Provide training
Maintenance | Build a help desk Support system changes

## Slide 9: SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)
The SDLC has 7 phases:
  Planning
  Analysis
  Design
  Development
  Testing
  Implementation
  Maintenance

## Slide 10: SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)

## Slide 11: Phase 1: Planning
Planning phase - involves determining a solid plan for developing your information system
Three primary planning activities:
  Define the system to be developed
    Critical success factor (CSF) - a factor simply critical to your organization’s success

## Slide 12: Phase 1: Planning
  Set the project scope
    Project scope - clearly defines the high-level system requirements
    Scope creep - occurs when the scope of the project increases
    Feature creep - occurs when developers add extra features that were not part of the initial requirements
    Project scope document - a written definition of the project scope and is usually no longer than a paragraph

## Slide 13: Phase 1: Planning
  Develop the project plan including tasks, resources, and timeframes
    Project plan - defines the what, when, and who questions of system development
    Project manager - an individual who is an expert in project planning and management, defines and develops the project plan and tracks the plan to ensure all key project milestones are completed on time
    Project milestones - represent key dates for which you need a certain group of activities performed

## Slide 14: Phase 1: Planning

## Slide 15: Phase 2: Analysis
Analysis phase - involves end users and IT specialists working together to gather, understand, and document the business requirements for the proposed system

## Slide 16: Phase 2: Analysis
Two primary analysis activities:
  Gather the business requirements
    Business requirements - the detailed set of knowledge worker requests that the system must meet in order to be successful
    Joint application development (JAD) - knowledge workers and IT specialists meet, sometimes for several days, to define or review the business requirements for the system

## Slide 17: Phase 2: Analysis
  Prioritize the requirements
    Requirements definition document – prioritizes the business requirements and places them in a formal comprehensive document

## Slide 18: Phase 2: Analysis

## Slide 19: Phase 3: Design
Design phase - build a technical blueprint of how the proposed system will work
Two primary design activities:
  Design the technical architecture
    Technical architecture - defines the hardware, software, and telecommunications equipment required to run the system

## Slide 20: Phase 3: Design
  Design system models
    Modeling - the activity of drawing a graphical representation of a design
    Graphical user interface (GUI) - the interface to an information system
    GUI screen design - the ability to model the information system screens for an entire system

## Slide 21: Phase 4: Development
Development phase - take all of your detailed design documents from the design phase and transform them into an actual system
Two primary development activities:
  Build the technical architecture
  Build the database and programs
    Both of these activities are mostly performed by IT specialists

## Slide 22: Phase 5: Testing
Testing phase - verifies that the system works and meets all of the business requirements defined in the analysis phase
Two primary testing activities:
  Write the test conditions
    Test conditions - the detailed steps the system must perform along with the expected results of each step

## Slide 23: Phase 5: Testing
  Perform the testing of the system
    Unit testing – tests individual units of code
    System testing – verifies that the units of code function correctly when integrated
    Integration testing – verifies that separate systems work together
    User acceptance testing (UAT) – determines if the system satisfies the business requirements

## Slide 24: Phase 6: Implementation
Implementation phase - distribute the system to all of the knowledge workers and they begin using the system to perform their everyday jobs
Two primary implementation activities
  Write detailed user documentation
    User documentation - highlights how to use the system

## Slide 25: Phase 6: Implementation
  Provide training for the system users
    Online training - runs over the Internet or off a CD-ROM
    Workshop training - is held in a classroom environment and lead by an instructor

## Slide 26: Phase 6: Implementation
Choose the right implementation method
  Parallel implementation – use both the old and new system simultaneously
  Plunge implementation – discard the old system completely and use the new
  Pilot implementation – start with small groups of people on the new system and gradually add more users
  Phased implementation – implement the new system in phases

## Slide 27: Phase 7: Maintenance
Maintenance phase - monitor and support the new system to ensure it continues to meet the business goals
Two primary maintenance activities:
  Build a help desk to support the system users
    Help desk - a group of people who responds to knowledge workers’ questions
  Provide an environment to support system changes

## Slide 28: SYSTEMS DEVELOPMENT METHODOLOGIES
Developers have different development methodologies:
  Waterfall methodology
  Rapid application development (RAD)
  Extreme programming (XP)
  Agile methodology

## Slide 29: Waterfall Methodology
Waterfall methodology - a sequential, activity-based process in which each phase in the SDLC is performed sequentially from planning through implementation

## Slide 30: Rapid Application Development (RAD)
Rapid application development (RAD) (also called rapid prototyping) - emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process
  Prototype - a smaller-scale, representation, or working model of the user’s requirements or a proposed design for an information system

## Slide 31: Rapid Application Development (RAD)

## Slide 32: Extreme Programming (XP)
Extreme programming (XP) - breaks a project into tiny phases and developers cannot continue on to the next phase until the first phase is complete

## Slide 33: Agile Methodology
Agile methodology - a form of XP, aims for customer satisfaction through early and continuous delivery of useful software components

## Slide 34: OUTSOURCING
Two primary choices to build IT systems (of great size and complexity):
  Insourcing - involves choosing IT specialists within your organization to develop the system
  Outsourcing - the delegation of specific work to a third party for a specified length of time, at a specified cost, and at a specified level of service

## Slide 35: OUTSOURCING

## Slide 36: OUTSOURCING
The main reasons behind the rapid growth of the outsourcing industry include the following:
  Globalization and the Internet
  Growing economy and low unemployment rate
  Technology and deregulation
Request for proposal (RFP) – outsourcing document that informs vendors of your logical requirements

## Slide 37: Outsourcing Options
IT outsourcing for software development can take one of four forms:
  Purchase existing software
  Purchase existing software and paying the publisher to make certain modifications
  Purchase existing software and paying the publisher for the right to make modifications yourself
  Outsource the development of an entirely new and unique system for which no software exists

## Slide 38: Outsourcing Options

## Slide 39: Outsourcing Options
There are three different forms of outsourcing:
  Onshore outsourcing - the process of engaging another company within the same country for services
  Nearshore outsourcing - contracting an outsourcing arrangement with a company in a nearby country
  Offshore outsourcing - contracting with a company that is geographically far away

## Slide 40: Offshore Outsourcing
Primary outsourcing countries are:
  India
  China
  Eastern Europe (including Russia)
  Ireland
  Israel
  Philippines

## Slide 41: The Advantages and Disadvantages of Outsourcing
Advantages:
  Focus on unique core competencies
  Exploit the intellect of another organization
  Better predict future costs
  Acquire leading-edge technology
  Reduce costs
  Improve performance accountability

## Slide 42: The Advantages and Disadvantages of Outsourcing
Disadvantages:
  Reduces technical know-how for future innovation
  Reduces degree of control
  Increases vulnerability of your strategic information
  Increases dependency on other organizations

## Slide 43: The Advantages and Disadvantages of Outsourcing

## Slide 44: Business Process Outsourcing (BPO)
Business process outsourcing (BPO) is using a contractual service to completely manage, deliver and operate one or more (typically IT or call center-intensive) business processes or functions

## Slide 45: Business Process Outsourcing (BPO)

## Slide 46: PROTOTYPING
Prototyping - the process of building a model that demonstrates the features of a proposed product, service, or system
  Proof-of-concept prototype - used to prove the technical feasibility of a proposed system
  Selling prototype - used to convince people of the worth of a proposed system

## Slide 47: The Prototyping Process
The prototyping process involves four steps:
  Identify basic requirements
  Develop initial prototype
  User review
  Revise and enhance the prototype

## Slide 48: The Prototyping Process

## Slide 49: Advantages of Prototyping
Encourages Active User Participation
Helps Resolve Discrepancies Among Users
Gives Users a Feel for the Final System
Helps Determine Technical Feasibility
Helps Sell the Idea of a Proposed System

## Slide 50: Disadvantages of Prototyping
Leads People to Believe the Final System Will Follow
Gives No Indication of Performance under Operational Conditions
Leads the Project Team to Forgo Proper Testing and Documentation

## Slide 51: END-USER DEVELOPMENT
End-user development (EUD) is the collection of techniques and methodologies for the creation of non-trivial software applications by end users
A successful strategy relies on two keys:
  Knowing which applications are good candidates
  Providing end users with the right tools

## Slide 52: Which Applications to Offload
Infrastructure-related
Mission-critical including ERP, CRM, Business Intelligence and e-business
High value to the enterprise not just a single line of business
Support large numbers of concurrent users’ for example, call center applications

## Slide 53: The Right Tool for the Job
End users must have development tools that:
  Are easy to use
  Support multiple platforms
  Offer low cost of ownership
  Support a wide range of data types

## Slide 54: The Right Tool for the Job
Not all end-user development is greatly accepted because of:
  Version control
  Low quality
  Loss of control

## Slide 55: CAN YOU…
List the seven steps in the systems development life cycle (DSLC) and associated activities for each step.
Describe the four systems development methodologies.
Define the role of outsourcing.

## Slide 56: CAN YOU…
List and describe the three different forms of outsourcing.
Describe business process outsourcing (BPO).
Describe prototyping and profile an example of a prototype.
Describe the advantages of prototyping.